JORDAN VALLEY WATER CONSERVANCY DISTRICT

Engineering Standard Procedure

Authorization of Design Contingency Funds

Updated October 2011

August 18, 2009

- Design Contingency Funds shall be authorized by e-mail

- Engineering Project Managers draft the e-mail to Engineering Department Manager

  - The E-mail is to be sent to the engineering consulting firms project principal with a copy to the project manager

  - E-mail addresses provided by the Engineering Project Manager

- Authorization is Requested:

  - Match the amount in the authorization to the sender’s Fund Approval Authority identified by current policy:

      - Engineering Department Manager - $5,000

      - Chief Engineer & Assistant General Managers - $15,000

      - Chief Procurement Officer & General Manager - $50,000

- Once authorization has been given the Engineering Department Manager (or Senior Engineer) issues the authorization to the consulting firm.

This direction was updated by Alan Packard, Chief Engineer in October 2011